# FACTBOX-Initial findings on causes of BP oil spill

WASHINGTON | Wed Nov 17, 2010 11:50am EST

WASHINGTON Nov 17 (Reuters) - The initial results of two major probes into the causes of the BP (BP.L) oil spill have been released since last week.

The latest account of events that led to the nation's largest offshore oil spill is from the National Academy of Engineering and the National Research Council. [ID:nN16159282]

The scientific panel charged that BP, its contractors, and the government failed to identify critical mistakes that may have caused the explosion on the Deepwater Horizon rig. Its final report is due out next June.

Last week, the White House oil spill commission also unveiled its preliminary findings, tying the accident to a series of errors by BP and its partners. The commission is set to release its final report in January. [ID:nN08212171]

Following are some of the key conclusions of both reports:

NATIONAL ACADEMIES INTERIM FINDINGS

- Accident precipitated by decision to proceed to temporarily abandon well, despite indications from negative pressure tests that indicated problems with well integrity.

- Decision to move ahead with completing project was compounded by delays in realizing natural gas was flowing in well and riser and failure to take timely well-control actions.

- Decisions to move ahead despite warning signs indicate "insufficient consideration of risk and a lack of operating discipline."

- There were insufficient checks and balances for decisions regarding schedule and procedures for well abandonment and considerations for well safety.

- BP, its contractors, and the government did not identify or correct critical mistakes.

- Failures indicate the lack of a suitable approach for anticipating and managing the inherent risks, uncertainties, and dangers associated with deepwater drilling operations.

- Other factors that may have contributed to accident include BP's decision to use long string well design, use of only six centralizers on casing and not running bond log to assess cement integrity in well.

- Proceeding to remove drilling mud from well without installing lockdown sleeve on production casing wellhead seals may have also contributed to accident.

WHITE HOUSE OIL SPILL COMMISSION INITIAL FINDINGS

- Cement (potentially contaminated or displaced by other materials) failed to isolate hydrocarbons

- Pre-job laboratory data should have prompted redesign of cement slurry used in well.

- Cement evaluation tools (such as a cement bond log) might have identified cementing failure, but most operators would not have run tools at that time.

- Negative pressure tests repeatedly showed problems with the integrity of the primary cement job, but BP and Transocean personnel treated test as complete success.

- BP's temporary abandonment procedures introduced additional risk to project.

- Once rig crew recognized influx of hydrocarbons, there were several options that might have prevented or delayed the explosion and/or shut in the well.

- No evidence at this time to suggest there was a conscious decision to sacrifice safety concerns to save money.

- There was a failure to develop or adopt clear procedures for crucial end-of-well activities.

- Poor communication between operator and subcontractors deprived otherwise capable personnel of information necessary to recognize and address risks.

- There were muddled lines of authority within BP and between BP and its contractors. (Compiled by Ayesha Rascoe and Emily Stephenson; Editing by Alden Bentley)

Disponível em http://www.reuters.com/article/idUSN1719107920101117 , dia 16/12/2010